Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 December 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Skybooker Flight Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
| Sprint-2 | Flight Search & Booking | USN-2 | As a User, search flight and book flight. | 2 | High |  |
| Sprint-3 | Ticketing | USN-3 | As a User, book the flight and admin confirm the ticket | 3 | High |  |
| Sprint-4 | Admin Panel | USN-4 | As a admin, manage flight, manage operator, flight management | 3 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 15 Dec 2025 | 18 Dec 2025 | 20 | 18 Dec 2025 |
| Sprint-2 | 20 | 3 Days | 19 Dec 2025 | 21 Dec 2025 | 20 | 21 Dec 2025 |
| Sprint-3 | 20 | 2 Days | 21 Dec 2025 | 23 Dec 2025 | 20 | 23 Dec 2025 |
| Sprint-4 | 20 | 2 Days | 24 Dec 2025 | 25 Dec 2025 | 20 | 25 Dec 2025 |