Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 December 2025 |
| --- | --- |
| Team ID |  |
| Project Name | SmartBuy-E_Commerce-Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | User can sign up/login | 3 | High |  |
| Sprint-2 | Product Catalog | USN-2 | User can browse products | 2 | High |  |
| Sprint-3 | Cart & Orders | USN-3 | User can add to cart & checkout | 3 | High |  |
| Sprint-4 | Payments & Reviews | USN-4 | User can pay & review products | 3 | High |  |
| Sprint-5 | Admin | USN-5 | Manage Products, orders, users, and data | 3 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 15 Dec 2025 | 16 Dec 2025 | 20 | 16 Dec 2025 |
| Sprint-2 | 20 | 2 Days | 17 Dec 2025 | 18 Dec 2025 | 20 | 18 Dec 2025 |
| Sprint-3 | 20 | 2 Days | 19 Dec 2025 | 20 Dec 2025 | 20 | 20 Dec 2025 |
| Sprint-4,5 | 20 | 2 Days | 21 Dec 2025 | 22 Dec 2025 | 20 | 22 Dec 2025 |